## Slide 1: The Challenges of the Rosetta Project - Europe’s Comet Chaser.
12th November 2024
John Ellwood.

## Slide 4: The Journey.
Launch: 2 March 2004 1st Earth gravity assist: 4 March 2005 Mars gravity assist: 25 February 2007 2nd Earth gravity assist: 13 November 2007 Asteroid Steins flyby: 5 September 2008 3rd Earth gravity assist: 13 November 2009 Asteroid Lutetia flyby: 10 July 2010 Enter deep space hibernation: 8 June 2011 Exit deep space hibernation: 20 January 2014 Comet rendezvous manoeuvres: May - August 2014 Arrival at comet: 6 August 2014 Philae lander delivery: 12 November 2014 Closest approach to Sun: 13 August 2015 Mission end: 30 September 2016

## Slide 5: The Journey.

## Slide 6: What should the spacecraft look like?

## Slide 8: Going out to Jupiter.
Power challenge without radioactive source.
Thermal challenge < 1au – 5au.
Deep space communication challenge.
Autonomous hibernation challenge.
12 year mission reliability.

## Slide 9: Low intensity/Low temperature (LILT) Solar Array

## Slide 10: Rosetta in the thermal chamber.

## Slide 11: New Norcia (Aus) 35m deep space antenna.

## Slide 12: Rendezvousing and landing on an unknown body.
Orbit is known – last orbits well tracked.
How big is it? Observations have given approximation.
What is it’s density (gravity)?
What is the surface like? Flat? Boulders? Craters?
How can we anchor on it? Rock? Ice?

## Slide 14: Comet over Dartmouth!

## Slide 15: Maintaining a fixed launch date.
Problems with payloads – 1 instrument had to be dropped.
Delays due to different integration teams in Italy and the Netherlands – all integration was moved to ESTEC.
Software development was getting delayed due to lack of interface freeze – special taskforce was formed.
The difficult lander design and testing was getting behind schedule – combined Institute/ESA/industry teams reinforced.

## Slide 16: The launch.
Delayed in December 2002 due to Ariane problems.
Spacecraft already fuelled – can they be emptied for transport?
Delay in Ariane launch needs another candidate comet.
If transport possible, Russian launch could be a possibility.

## Slide 17: Svetlana Gerasimenko and Klim Churyumov. Kourou March 2004.

## Slide 18: Mobile phone in French Guiana!

## Slide 19: French Foreign Legion (Les Kepis Blancs) protecting the ESA launch site.

## Slide 21: After launch.
Launch totally nominal.
Spacecraft was then commissioned.
Payload turn on and start of commissioning.
Handover to ESOC.
Look for a new job!

## Slide 22: Farewell Rosetta!

## Slide 23: Farewell Philae!

## Slide 24: Rosetta Technology Spin offs. Ptolemy Instrument – Gas analyser – OU.
Project Apollo (OU + Insect Research Systems) is developing technology for monitoring bed bugs in hotels rooms in real time.
Oxford Micro Medical + OU develop Urea Breath Test for the detection of Helicobacter Pylori Bacteria – cause of ulcers.